**BIT Group 13**

**Iteration 3 Report**

For Iteration 3, the team is still working together cohesively, helping each other out, and getting their tasks done as intended. Everyone is still holding each other accountable which has been great for keeping on track and resulted in less social loafing. Everyone has been working solo for their individual parts since those do not require much collaboration except for the team documents.

As for the things that went wrong, one of the major issues the team is facing right now is some social loafing to it being close to the end of semester with assignments ramping up, and transitioning from coming back from spring break, it has been difficult to co-ordinate with other team members and align availability for all the members. This has set back a collaborating on the architecture documentation, setting back the original schedule by a little bit. However, the team is still on top of things and meeting the deadlines on time.

Moving forward, the team will make sure to line up availabilities or set alternative options to collaborate on finishing the final presentation. There shouldn’t be any problems with this besides the members’ availability in order to finalize the details or add any remaining information.

For the remaining of Iteration 3 and moving onto Iteration 4, the team will add on their final research work onto the final presentation and review the final presentation for the client. Besides that, there is nothing left but to finish any final documentation and prep for the final presentation of the project.